**Minutes of Meeting**

# 25th Dec 2016 (First Meet)

## Task Assigned:

|  |  |  |  |
| --- | --- | --- | --- |
| **Vishal** | **Jyoti** | **Sakshi** | **Nitin** |
| Battery life Management (Information & Solution) | GPS Info (which is best)  Read about sensor tile STM /Sim 800H | Need to decide which micro-controller will we used (ATMEL/STM) | Sending Data to cloud (Information and solution) |
| Base Level Driver | GPS Interfacing and Protocol | System Management | Application Interfacing |

**Timeline :**

1. Next week we need to have solution for all and our GPS/Board will get Finalized
2. Till 1st Feb need to End the R&D of First Level
3. From 1st Feb Onwards Implementation Started and Should be end upto 1st of May.
4. Parallel We have to think about Android App of this Product as well

**Fund Management:**

1. Need to Open a saving Account in RBL bank(7% interest rate )
2. Everyone need to Deposit 1000 Rs. In Account .So we have at-least some fund to buy hardware components and else expenses.

**Product Planning :**

1. Gps+ Cloud Tracking System (Main System – 1st May)
2. Buzzer /Shocking (Feature)
3. Automatic Locking System(feature)
4. Cam Module(Feature)

**Next Meet-up :**

7th Jan 2017 till this date we have all basic info of all the things

Training Session (Sakshi Mam)

All will gave a update about their task assigned and about any obstacles /Hurdles if they facing any